Napalm Software Bring-up Plan

Revision 0.2

1 July 1999

Copyright  1999 3dfx Interactive, Inc.

All Rights Reserved

3Dfx Interactive, Inc.

4435 Fortran Drive

San Jose, CA 95134

Phone: (408) 935-4400

Fax: (408) 935-4424

1	Introduction	3

2	Schedule	3

3	Plan	3

3.1	Before hardware	3

3.1.1	C Simulator Work	3

3.1.2	Other Work	3

3.2	After Hardware	3

3.2.1	Video Initialization	3

3.2.2	Verification Diagnostics	4

3.2.3	Glide Bringup	4

3.2.4	2D Bring-up	4

3.2.5	D3D Bring-up	4

4	Requirements	5

4.1	Lab Machine Configuration	5

4.1.1	Hardware Configuration	5

4.1.2	Software Configuration	5

# Introduction

The purpose of this document is to define the procedures for initial bringup of Glide on Napalm.  The schedule for delivery of Napalm is exceedingly tight, so we need to understand precisely what is needed and make sure it is in place one week before the chips come back from the fabrication facility.

# Schedule

The following milestones on the schedule for Napalm are relevant to this document:

[A schedule for deliverables needs to be here…]

# Plan

The bringup plan for Glide on Napalm is divided into two main parts: before & after hardware is available.

## Before hardware

### C Simulator Work

Before the hardware returns the Glide group will have verified that all code works as expected on the C Simulator.  This includes command transport, rendering, linear frame buffer access, and texture downloads.  Much of this work is complete at this time, but a review will take place in the weeks preceding the availability of hardware

### Other Work

In addition to the Glide driver, the Glide group is also responsible for the PCI library and the memory mapping VxD.  In the weeks preceding hardware availability, the Glide group will make any modifications that are required to either of these pieces of software to support bringup.  In addition to Glide, the verification diagnostics and the Perl bringup tools rely on this software.

## After Hardware

These plan starts the first day boards are available in the lab.  At first the DRI from the Glide group (Anthony Tai) will be available Chris Dow will function as backup on an as-needed bases.  Note that at first, the board will be programmed as a multimedia device.  The verification diagnostics require this, and Glide bringup can start in parallel with Windows driver bringup.

### Video Initialization

The first step is to get the chip to initialize video properly.  The hardware members of the bringup team do this, and the method is usually perl.  The next step is for the BIOS DRI to make any needed modifications.  The resulting BIOS will then be installed on the boards in the lab.

### Verification Diagnostics

Bring up verification diagnostics on the C simulator with the simulator both performing simulation and programming the hardware.  This allows the bringup team to verify that the chip renders identically to the simulator.  At this stage the Glide team may be called in to make any necessary modifications to the PCI library or the VXD.

During this phase, the Glide DRI should be in the lab running 3D verification diagnostics and the Windows driver DRI should be in the lab running 2D diagnostics.

At the completion of this phase, both Windows driver bringup and Glide bringup can begin.  The definition of completion is that enough of the chip has been verified that it makes sense to proceed.

### Glide Bringup

#### Using HAL

##### Command Transport

Glide will start out using the HAL and the C Simulator to program the hardware for the same reason as mentioned above.  Once a couple of tests have been run, Glide will stop using the C Simulator to write commands to the hardware and use its own internal macros for this.  The goals of this phase are to demonstrate that both direct writes and command FIFO programming work well enough to support Glide.

##### Testing

The test sequence for Glide bringup is:

Glide Tests:

- test00

- test04

- test25

- Quake

Other tests (such as Fight and Wizard’s Tower) are also advised, but the initial sequence is as listed above.

#### Using MiniHWC

Once the Windows driver is stable enough to use, Glide will stop using the HAL and move to using the MiniHWC.  The MiniHWC is a subset of the Hardware Communications layer defined by Chris Dow and Mark Wood-Patrick.  This is a key phase for Glide development, because after this, QA can be enlisted to test games as well as members of the Glide group.  The initial test sequence will be as above.  When that is complete, we will focus on the list of games defined by Marketing to be important for demonstration at Comdex.

### 2D Bring-up

TBD.

### D3D Bring-up

TBD.

# Requirements

Due to the aggressive nature of the schedule to get the chips ready for Comdex, it is of utmost importance that an optimum development environment exists in the hardware lab.  This section defines what needs to be done for that goal to be achieved.

## Lab Machine Configuration

It is critically important that the lab bringup machines be identically configured.  This insures that any engineer on the bringup team can use any system.  If this is not the case, then more resource conflicts will occur, and this will impact the efficiency of the effort.  These machines must be set up and functional by November 9 to ensure time isn’t lost during bring-up.

### Hardware Configuration

This hardware configuration is what is required to bring up Glide and the verification diagnostics in the lab.  There may be other requirements from the Windows software group.

At a minimum, each hardware lab machine must have:

- Pentium III Processor

- Core logic capable of AGP 4X

- 128 MB RAM

- 8GB Disk

- Networking Card

- Monochrome Display Adapter

- Monochrome Monitor

- Primary (non-Napalm) display adapter

- Napalm board

- Two color monitors

### Software Configuration

This software configuration is what is required to bring up Glide and the verification diagnostics in the lab.  Additional requirements from the Windows software group are noted below.

#### Glide Requirements

- Windows 98

- Windows NT Workstation

- SoftIce version 3.24 (CD Supplied from Software)

- Microsoft Visual C++ Version 4.2  (\\uranus\packages_

- MASM 6.13

- MKS tools

- PMX 32

- Perl

#### Additional Windows requirements

- Windows 98 DDK?

- What else?