## Gate 4 Review Checklist

|  | Deliverable Description | Deliverable Owner | Approved | Quality Rating | Comments | 1st Rev Date |
| --- | --- | --- | --- | --- | --- | --- |
| Documents Reviewed & Approved |  |  |  |  |  |  |
| 1 | Post silicon validation and debug plan complete | Malcolm, with Don |  |  |  |  |
| 2 | Preliminary MDK released | Malcolm |  |  |  |  |
| 3 | System/IC Bring Up Plan | Don |  |  |  |  |
| 4 | Tape out checklist completed | Amon |  |  |  |  |
| 5 | Hardware Module Verification Plan | Don |  |  |  |  |
| 6 | Hardware Architecture Specification | Don |  |  |  |  |
| 7 | Mfg. Qualification Plan – final | Charlie |  |  |  |  |
| 8 | Preliminary hardcopy data sheet reviewed | Peter |  |  |  |  |
| 9 | Preliminary hardcopy spec sheet reviewed | Peter |  |  |  |  |
| 10 | Preliminary hardcopy data book reviewed | Peter |  |  |  |  |
| 11 | Preliminary hardcopy SW programming guide (external w/ NDA) reviewed | Peter |  |  |  |  |
| 12 | Preliminary hardcopy Glide porting guide reviewed | Peter |  |  |  |  |
| 13 | Demo Plan within Marketing Project Plan | Peter |  |  |  |  |
| 14 | Customer Sample priority list | Tom |  |  |  |  |
| 15 | Sales Presentation | Tom |  |  |  |  |
| 16 | Board allocation plan complete (internal and external, by type) | Peter |  |  |  |  |
| 17 | FAE Training plan | Peter |  |  |  |  |
| 18 | Sales Training plan | Tom |  |  |  |  |
| 19 | Post-silicon software QA plan complete | Marty |  |  |  |  |
| 20 | Up to date SW release schedule | Marty |  |  |  |  |
| #### Tasks Complete |  |  |  |  |  |  |
| 1 | Initial prototype board fabricated | Malcolm |  |  |  |  |
| 2 | Preliminary Manufacturing Diagnostics ready for bring up. | Malcolm |  |  |  |  |
| 3a | Detailed hardware design reviews for each macroblock, integrated, physical design, etc., completed checklists | Don |  |  |  |  |
| 3b | Detailed hardware design reviews for each macroblock, integrated, physical design, etc., completed checklists | Aman |  |  |  |  |
| 4 | Final Netlist complete | Don |  |  |  |  |
| 5 | ATE vectors complete | Don |  |  |  |  |
| 6 | Board design review | Malcolm |  |  |  |  |
| 7 | Software/applications run on hardware emulator | Marty |  |  |  |  |
| 8 | Performance games defined | Peter |  |  |  |  |
| 9 | Standalone package qualification completed | Charlie |  |  |  |  |
| 10 | Number of wafers to start, pass through to completion, hold at metal, documented | Charlie |  |  |  |  |
| 11 | Chip sampling/allocation plan | Peter |  |  |  |  |
| 12 | Risk build plan: wafers, boards | Peter |  |  |  |  |
| 13 | Initial Sales Forecasts | Peter |  |  |  |  |
| 14 | Detailed software design reviews for code, bugs, applications on CSIM, completed checklists | Marty |  |  |  |  |
| 15 | Pre-silicon drivers complete | Marty |  |  |  |  |

## Gate 4 Review/Discussion

| GRB approves these items by their signatures on Gate Approval Block below. |  | Deliverable Owner | Complete | Comments |
| --- | --- | --- | --- | --- |
| Review Items: |  |  |  |  |
| 1 | Gate 4 Deliverables (above) accepted | Gate Review Board |  |  |
| 2 | Microsoft/Intel/Compaq PC9X compliance determined | Apps/Sys Engineering |  |  |
| 3 | All Board BOM components in house | Apps/Sys Engineering |  |  |
| 4 | Required resources are defined and enumerated for the next phase | Functional Managers, Program Manager |  |  |
| 5 | Strengths and weaknesses of the project are discussed | GRB |  |  |
| 6 | Marketing Project plan implementation started | Product Marketing |  |  |
| 7 | Marketing Launch Plan within Marketing Project Plan | Product Marketing, Sales |  |  |
| 8 | New market data, competitive data affecting product definition and marketing/sales plan | Product Marketing, Sales |  |  |
| 9 | Updated ROI analysis with current product data | Product Marketing, Operations and Sales |  |  |
| 10 | Overall project schedule updated with plan vs. actual from Gate 1 | Program Manager |  |  |
| 11 | Comparison of current product vs. planned from MRD and Project plans | Team Lead, Hardware, Software & Apps/Sys Engineering, Product Marketing. |  |  |
| 12 | The project’s prioritization is determined (relative to active Phase 5 projects) | GRB |  |  |
| 13 | Resources & Key roles (Team Lead, Program Manager, Functional Managers and Contributors) assigned for next phase | Functional Managers, Product Marketing |  |  |
| 14 | Meeting minutes recorded and published | Program Manager |  |  |

## Gate 4 Decision

- Go
	Clean
	Waiver with Identified Action Plan

- No-Go
	Resubmit -- Missing Required Items
	Merge		Kill

## GRB Approval

Have completed review described and agree with above disposition.  Any comments below.

| Reviewer Role | Printed Name/ Position | Signature/Date | Comments |
| --- | --- | --- | --- |
| CFO or delegate: Business/Financial Reviewer: Agreement on business and financial content and analysis in the above deliverables and gate review. | CFO or delegate | / |  |
| VP, Developer Relations: Agreement on Strategic Technical Content and Analysis, Resource issues and Project prioritization in the gate review. | VP, Dev. Relations or delegate | / |  |
| Functional VPs/Directors/Managers: Agreement on Functional Content (technical and peer review of Engineering and Marketing/Business) analysis in the above deliverables and gate review. Signers should be at the level that owns the next stage of development for the project. | Software Engineering | / |  |
|  | Hardware Engineering | / |  |
|  | Product Marketing | / |  |
|  | VP, Operations or delegate | / |  |
|  | VP, Sales or delegate |  |  |

## Go/No-Go Decision Detail